Absolutely! I went through your detailed plan, the additional ideas you shared, and your request for proper frontend guidance and updated feature-based architecture. I also included the missing pages (About, NotFound) and added the Live Telecasting feature. I restructured the user roles and their access for clarity, following your suggestions. Here's a clean, updated .md version suitable for development and understandable for other AI models or developers.

# United-FE: Cricket Club Features Planning (Updated)
This document outlines the Front-End Development Plan for the United Cricket Club web application. It uses a feature-based architecture for scalability, maintainability, and role-based access control.
## Technology Stack
- Framework: React 19.2 (via Vite)
- Styling: Tailwind CSS 4.1
- State Management: redux
- Routing: React Router v7
- Icons: Lucide React
- Forms: React Hook Form + Zod
- Real-Time Features: Socket.io (for live telecasting, auction, notifications)
- Charts/Data Visualization: Recharts, Heatmaps, Worm Graphs

## User Roles and Feature Access
Role	Description	Accessible Features
Public (No Login)	Visitors, sponsors, general users	Home, About, Committee (read-only), Sponsors, News, Contact, Live Telecasting (view only)
Member (Logged In)	Players and club members	All Public Features + Dashboard, Profile, Membership Status, Attendance, Inventory (assigned items), Meetings (view), Notifications
Committee Member	Limited administrative powers	All Member Features + Meetings (create/update), Inventory (assign), Finance (view only), Reports (view)
Admin (Super User)	Full control	All Committee Features + User Management, Finance Control, CMS (News/Pages), Inventory (full CRUD), Permissions, System Settings

✅ This role-based approach is recommended for a Club Management System to separate member features and admin privileges, improving security and usability.

## Front-End Phases (Updated with Additional Features)
### Phase 1: Club Identity & Public Presence
UI Components
- MainLayout (Navbar, Footer, content wrapper)
- Navbar with responsive mobile drawer
- Logo & SocialIconLink
- HeroBanner with motto overlay and CTA
- ContactCard + NewsletterSignupForm
- New: LiveTelecastBanner (embedded live stream, YouTube/RTMP)
Pages
- Home (/): Hero, Club achievements, news snippet, upcoming live telecast
- About (/about): Club history, mission, vision
- Sponsors (/sponsors): Grid of sponsor logos
- Contact (/contact): Form + Google Map
- Committee (/committee): Public committee view
- News (/news): Read-only articles
- NotFound (/404): Page for unmatched routes

### Phase 2: Club Committee
UI Components
- CommitteeMemberCard (Image, Name, Role, Bio toggle)
- ExecutiveGrid vs MemberGrid
- AvatarPlaceholder
Pages
/committee: Executive Officers + General Committee members
State Management
- useQuery(['committee']) for member JSON data
- Local isOpen state for bios

### Phase 3: Accounts & Financial Management
UI Components
- StatCard (Total Fees, Pending, Expenses)
- TransactionTable (sortable)
- PaymentForm + ExpenseClaimForm
- SponsorShowcase
Pages
- Public: /sponsors
- Protected: /admin/finance, /admin/finance/expenses
Routing
<ProtectedRoute role={['treasurer','admin']} />

### Phase 4: Club Members Directory
UI Components
- MemberListItem / MemberGridItem
- SearchInput (debounced)
- FilterDropdown (Team, Role)
- MemberProfileModal or /members/:id
Privacy
PrivateContactField
Pages
- /members: Directory + filters
- /members/:id: Profile detail
Performance
- Client-side filtering (<500 members)
- Server-side filtering (>500 members)

### Phase 5: Club Meetings & Governance
UI Components
- EventCalendar / AgendaList
- MeetingCard
- DocumentList with download
Pages
- /meetings: Tabs for upcoming vs archived
- /meetings/:id: Agenda + resources
Performance
Pre-fetch upcoming events

### Phase 6: Club Inventory & Asset Management
UI Components
AssetCard, StatusPill, CheckOutModal, StockUpdateInput
Pages
/inventory: Filterable list by category (Kits, Training, Ground)
Responsiveness
- Mobile-first with large touch targets
- Optimistic UI updates

### Phase 7: Administrative Features (Back Office)
UI Components
AdminSidebar, MetricOverview, RichTextEditor, ImageUploader, ToastNotification, AdminTable
Pages
- /admin: Dashboard
- /admin/cms: News editor
- /admin/users: User management
- /admin/comms: Email/SMS blast interface
Routing
- Nested admin/* routes
- Strict role verification

### Phase 8: Live Telecasting (New Feature)
UI Components
- LiveTelecastPage: Embedded live stream, current match info, score overlay
- LiveChat (optional for public interaction)
Pages
- /live: View-only access for Public & Members
- Admins can schedule streams, embed links
Integration
- Use Socket.io or API polling for live scores
- Responsive video player with fallback

## Updated Project Structure (Feature-Based)
src/
├── assets/
│ ├── images/
│ └── logos/
├── components/
│ ├── ui/
│ ├── layout/
│ └── feedback/
├── features/
│ ├── public/ # Phase 1
│ │ ├── components/
│ │ └── pages/ # Home, About, Sponsors, Contact, News, NotFound
│ ├── committee/ # Phase 2
│ │ ├── components/
│ │ ├── hooks/
│ │ └── types.js
│ ├── finance/ # Phase 3
│ │ ├── components/
│ │ └── api/
│ ├── members/ # Phase 4
│ │ ├── components/
│ │ └── MembersPage.jsx
│ ├── meetings/ # Phase 5
│ │ ├── components/
│ │ └── MeetingsPage.jsx
│ ├── inventory/ # Phase 6
│ │ ├── components/
│ │ └── InventoryPage.jsx
│ ├── admin/ # Phase 7
│ │ ├── layouts/
│ │ ├── components/
│ │ └── pages/
│ └── live/ # Phase 8
│ ├── components/
│ └── LiveTelecastPage.jsx
├── hooks/
├── lib/
│ ├── api-client.js
│ └── utils.js
├── context/
├── types/
├── App.jsx
└── main.jsx

### Suggestions and Notes
1. Role-Based Access:
  1. Public: only view pages (Home, About, Sponsors, News, Contact, Live Telecasting)
  2. Members: personal dashboards, meetings, inventory
  3. Committee: extra privileges like assigning inventory or creating meetings
  4. Admin: full CRUD, user/role management, system settings
2. Front-End Expansion Ideas:
  1. Gamification: badges, streaks, leaderboards
  2. Analytics: charts, heatmaps, wagon wheels
  3. Real-Time Features: auction-style live player bidding (optional)
  4. Accessibility: mobile-first, touch-friendly, screen reader-friendly
3. Missing Pages Added:
  1. About, NotFound, LiveTelecasting page
4. Tech Enhancements:
  1. Lazy load heavy charts/videos
  2. Debounced search/filter
  3. Optimistic UI for fast interactions